Cairo University	                                      Faculty of Computers and Artificial Intelligence

Software Design and Architecture

Daily scrum meeting template

2021/2022

Project Team

| ID | Name | Email | Mobile |
| --- | --- | --- | --- |
| 20190547 | Mostafa Nassr Eldeen ElSayed | Mostafanassr200083@gmail.com | 01112165365 |
| 20190236 | Sandra Nabil Sedky Iskander | sandraiskanderr@gmail.com | 01205309604 |
| 20190700 | Youssef Tariq Sayed Adam | Yousef.adam2001@gmail.com | 01149790205 |

Contents

Done requirements	2

What will be done today	2

Current obstacles	2

Current Trello workspace	3

# Done requirements

Mostafa: Implementation of the user requesting a ride

Sandra: Implementation of admin suspension role and admin verification for the user

Yousef: Implementation of Registration for both user and driver

# What will be done today

Mostafa: Implementation of the driver sending an offer and 1 sequence diagram

Sandra: Implementation of admin verification for the user and 1 sequence diagram

Yousef: Implementation of login for both user and driver

# Current obstacles

Mostafa: Had some trouble applying observer pattern

Sandra: Had some trouble applying strategy pattern

Yousef: Had many errors during implementing

# Current Trello workspace